## Slide 1: L01 – History of software development
FIT2101: Software Engineering Process and Management
S2 2020

## Slide 2: In this lecture…
About FIT2101
Software process models
History of software process models
  ad hoc
  waterfall
  prototyping
  spiral
  agile

## Slide 3: About FIT2101
Core unit for Software Engineering
Core unit for BInfoTech(Software Development)
Taught at Sunway and Clayton
  146 students at Clayton
  88 students at Sunway (Malaysia)
  large majority are Engineering students (presumably Software Engineering)
    Clayton: 87% BE(Hons), 7% BInfoTech, 6% other
    Sunway: 50% BE(Hons), 41% BCompSci, 9% other
  many BE(Hons) students are taking a double degree
Notes: The figures for BE(Hons) include double degrees. 58 students at Clayton (and all Engineering students at Sunway) are taking BE(Hons) as a single degree. No information is available at this stage about these students’ declared major but all Engineering students take ENG1003 as part of their first year core, so all have done at least some software engineering.

## Slide 4: What will you learn in FIT2101?
Designed to teach you about the organization and management of software projects
Primary objective: get Software Engineering students ready to organize themselves in their third-year and fourth-year projects
  so: practical focus rather than theory
Not an in-depth course on project management!
  if you want to be a project manager after graduation, Monash offers several options:
    double degree with (e.g.) BCommerce
    Grad Cert, Grad Dip, and Masters-level qualifications in Project Management
    speak to BusEco if interested
  PM courses also available from other providers
    in Australia: TAFE
    IEEE Computer Society has an online PM course
Notes: According to Allocate, many of the students at Clayton are already taking a double degree in Engineering/Commerce.

## Slide 5: How will you learn in FIT2101?
Lectures
  primarily designed to help you understand material rather than to transmit information
  lecture slides will be posted on Moodle after each lecture
    if they’re not, email your lecturer
Readings
  will be put on Moodle each week
  examinable if Moodle says they’re compulsory
Workshop exercises
  let you practice your skills
  get feedback from your workshop facilitator
  mostly, to be done in groups

## Slide 6: How will you be assessed in FIT2101?
Project to be announced end of Week 2/start of Week 3: 60%
  Inception documentation: 15%
  Iteration 1: 10%
  Iteration 2: 10%
  Iteration 3: 15%
  Individual project review: 10%
  to be done in teams of 4-6
Exam: 40%
  two hours
  open book
    can bring in any material on paper (including books, notes, etc.)
    don’t care whether it’s printed or handwritten
    also don’t care whether it’s bound or looseleaf
Notes: The official policy of the Chief Examiner is that you are not allowed to do the project individually. This unit is intended to reinforce your teamwork skills, and you can’t do that in your own.
We will give you an initial outline of our requirements for the project, and then your team will have to decide on a platform and a language. You will justify your decision as part of your inception phase, and the quality of your justified decision-making will be assessed.
Full requirements are to be negotiated with your demonstrator, and should include both “basic functionality” goals and “stretch” goals.
It will be possible to pass the project even if the software doesn’t work provided you have defined a good process in your Project Management Plan and then stuck to it. Bonus marks will be available for teams who implement stretch goals provided this is done as part of a disciplined process – ad-hoc software construction and crunch-mode programming will not be rewarded!

## Slide 7: Why process and management?
Aim of software engineering: develop and apply systematic methods to develop software
  on time
  on budget
  to spec
A software process model tells you which activities should happen when
  helps you build what your customer wants and make sure it’s right
Good management enables all this to happen on time and on budget
Notes: You will often hear horror stories about managers who are demanding, arrogant, imperious, or otherwise make developers’ lives difficult. These are (usually) bad managers. Good management isn’t about ordering people around, and managers aren’t necessarily leaders – a manager should be part of the team, facilitating its actions, seeing to it that the team is adequately resourced, making sure they all know what they should be doing, and seeing to it that developers spend as much time as possible programming in a state of flow.

## Slide 8: What is a process model?
Dictionary definition of process: a series of actions or steps taken in order to achieve a particular end
A process model is a model (i.e. a simplified description) of the steps you need to take to achieve your goal
  it’s a “model” because we’re handwaving a lot of detail

## Slide 9: A brief history of process models
L01 Part II

## Slide 10: Prehistory of process models: code and fix
Also known as ad-hoc software development
Nice and simple!
  definitely simple, anyway…
When programming was a new discipline, this is what most people did
So, did it work?
  well, what do you think?
Development
Maintenance
Edit code until it meets requirements
Write code
Deliver
Development
Legend

## Slide 11: Code-and-fix works, up to a point…
In the 1940s and 1950s…
  systems were small (by today’s standards)
  developers tended to be brilliant
    only the very highly motivated went into the field
    often people with higher degrees in mathematics or engineering
  developers, clients, and end users were often the same person
    fewer issues around requirements
  programs often were only ever run once
    little need for maintenance, configuration management, version control

## Slide 12: But…
Unplanned, ad-hoc fixes can lead to a system that does not work, or is lacking in security, robustness, or usability – especially if time is short.

## Slide 13: The problem…
Ad-hoc processes such as code-and-fix don’t scale well
  no documentation of design so hard to maintain
  testing/QA unsystematic so many issues overlooked
  don’t know how many cycles it’ll take to get the product working so hard to stick to budget and timeline

## Slide 14: 1960s: the software crisis
By the 1960s, computers were getting much more powerful
  so were the programs
  customers’ and users’ expectations were becoming more sophisticated
But a large majority of software projects:
  shipped late (or not at all)
  went catastrophically over budget
  didn’t work
  or all of the above!

## Slide 15: 1968-69: NATO conferences
“We build systems like the Wright brothers built airplanes — build the whole thing, push it off the cliff, let it crash, and start over again.”
The NATO conferences on Software Engineering had an impact still being felt today
  brought the phrase software engineering into common use
  leaders in the computing profession resolved to address the problems we’ve mentioned
  attendees included famous computer scientists such as Edsger Dijkstra, Tony Hoare, Stanley Gill, Alan Perlis, and Peter Naur
Notes: Edsger Dijkstra invented a number of famous algorithms, including the Dutch National Flag algorithm for efficient partitioning, the single-source shortest paths algorithm, a version of Prim’s algorithm for generating minimum spanning trees, the shunting algorithm for parsing infix expressions, and many more. He also invented the semaphore, a mechanism for guaranteeing mutual exclusion in concurrent and parallel programming.
Tony Hoare developed the Quicksort algorithm and invented the null pointer.
Stanley Gill invented the subroutine.
Alan Perlis was a key figure in the design of ALGOL, one of the most influential programming languages of all time. He was the founding editor of Communications of the ACM. He’s also the author of a famous CACM article, “Epigrams on Programming”. If you haven’t read that yet, you should; it contains a great deal of useful advice on programming.
Peter Naur modified John Backus’s metalanguage notation so that it used only standard characters, thus creating Backus-Naur Form. Students who have taken FIT2014 may remember this as a notation for describing context-free grammars. BNF and its descendent EBNF (Extended Backus-Naur Form) are still used to define syntax, even for modern languages like Go (https://golang.org/ref/spec#Notation) and Rust (https://doc.rust-lang.org/grammar.html).

## Slide 16: 1970: Waterfall model
Requirements
Analysis
Design
Implementation
Maintenance
Retirement
Development
Find out what stakeholders want the product to do
Figure out exactly what this means (create Software Requirements Specification)
Determine how to build the product (create design documentation)
Code & integrate (create working product)
Repair or enhance
Remove from service
Notes: The Waterfall model was inspired by the way that projects in “physical” engineering disciplines such as civil engineering are organized. If you’re building a bridge or a skyscraper, you definitely need to design it first – and you can’t go back and change the design in any significant way once the concrete has been poured, at least not without a great deal of expense. Moreover, the clients of physical engineering projects are more likely to understand the expense involved when requirements change at the last minute.
The Waterfall model evolved over the course of the 1960s and seems to have been first documented by Winston Royce in 1970 – although he never used the word waterfall to describe it, and the paper in question was critical of the model, preferring one with prototyping and customer involvement.

## Slide 17: Waterfall ideas
Development is broken up into distinct phases
These phases do not overlap, e.g. implementation cannot begin until design is complete
Each phase has a document of some sort as its output
  if we consider source code as a special kind of document
Not shown: testing and quality assurance activities
  in general, all documents created would go through QA before development can proceed
  and of course QA might find errors…

## Slide 18: A more realistic waterfall model
Development
Requirements
Design
Implementation
Retirement
Analysis
Maintenance
Maintenance
Changed
Requirements
Notes: Let’s add some more realistic features to our waterfall model.

## Slide 19: But…
This is a document-driven approach
  transitions between phases are managed by the production of documentation
    notably the SRS and the design documentation
  if an error is found and the system needs to change, documentation needs to be kept up to date
  this is very costly!
So Waterfall does not work well for projects where
  errors are possible in requirements elicitation, analysis, design
  requirements are hard to figure out or subject to change

## Slide 20: How realistic is this?
Very few real-world projects are insulated from change
  even if customers really do know what they want
  business environment, regulatory environment etc. are beyond the control of developers and customers alike
  hard to quarantine projects from changes in the technical environment: operating systems, libraries, network speed etc.
  would you really want to promise never to apply security patches to the OS?
Not very.
Notes: Jetpack Unicorn In Space courtesy of Mary McNamara, aged 20.

## Slide 21: What does this mean for Waterfall?
Better than having no plan at all
Works well for some projects
But does not cope with uncertain or changing requirements
  and it is rare that requirements can be guaranteed not to change
  the world around us changes and we must adapt our plans
Can also be slower than ad-hoc processes
  bottlenecks at transitions between phases
  documentation must be created, read, managed, updated etc.

## Slide 22: Prototyping
Key idea: build a prototype of software to help nail down requirements
Proposed by Royce in 1970
But:
  can be expensive
  single prototype might not be enough
Need for multiple successive prototypes inspired Spiral
Development
Requirements
Design
Implementation
Retirement
Analysis
Maintenance
Maintenance
Changed
Requirements
Prototype
Notes: Prototyping also inspired one of the early lightweight methodologies: Rapid Application Development (RAD). It’s worth looking into if you are interested in the evolution of software process models, and there are some companies using it or a descendent today, but there isn’t room to discuss it in this lecture.

## Slide 23: 1986: Spiral model
Notes: Originally proposed by Barry Boehm (pronounced baym) in 1986, Spiral and its descendants are still in wide use today. Boehm calls Spiral a meta-model rather than a model, as the detail to which successive activities are to be defined is to be determined during risk analysis in order to minimize aggregate risk – therefore, if the requirements are vague, Spiral behaves similarly to Agile; if the requirements and software domain are well-known and there is enough time for thorough documentation, it behaves like Waterfall. However, it is open to question whether most software engineering professionals share Boehm’s vision for Spiral.

## Slide 24: 1986: Spiral model
Start here
Notes: Start in the middle and work outwards. Each turn around the spiral is an iteration. In each iteration, you should
take stock of the current state of the project and what your options are for the next iteration
perform risk analysis to identify where effort/resources should be targeted – objective is to minimize risk
build a prototype or model
validate the prototype or model
plan the next phase (if any)

## Slide 25: 1986: Spiral model
Risk Analysis

## Slide 26: 1986: Spiral model
Prototype

## Slide 27: 1986: Spiral model
Build and validate

## Slide 28: 1986: Spiral model
Plan

## Slide 29: 2001: Agile family of processes
A group of seventeen like-minded software engineers met at the Snowbird resort in Utah
Shared interest in so-called lightweight process models that deemphasized document-driven software construction
Not a single process model, but rather a set of core values
These values are expressed in the Agile Manifesto
  you can read all about that in this week’s compulsory reading!
Notes: Students who have taken FIT2099 or FIT3077 should recognize at least some of the attendees: Martin Fowler, Kent Beck, Alistair Cockburn, Ward Cunningham, Robert C. Martin.

## Slide 30: Software process models and risk
All software processes are an attempt to mitigate risks
  we follow them because they make it more likely that we will ship on time, on budget, and to spec
Different software processes represent different attitudes to risk
  especially the risk of change to requirements
  Waterfall: define requirements stringently to eliminate change
  Spiral: periodically review requirements and risks to manage change
  Agile: involve customer in development and embrace change
Risk is a very important concept in this unit and we will revisit it in more detail later in the unit
For now, we’re going to talk more about Agile process models
  general background in this week’s Moodle readings
  next week: Scrum

## Slide 31: Next week
Scrum