## Slide 1: L03 – Planning your project
FIT2101: Software Engineering Process and Management
S2 2018

## Slide 2: In this lecture…
Project inception
  vision statements

## Slide 3: Starting a new project
Most Agile methodologies are organized around iterative development, but in any project there are some details that need to be worked out at the start. This initial work is sometimes called inception (or iteration zero).

## Slide 4: What happens during inception?
Make decisions about how the project will proceed
  project scope
  initial architectural decisions
  process model
  definition of done
Over the next few weeks we will look at how these decisions are made
For Assignment 1, you will need to make and document these decisions for your project
  due end of Week 5
  so you will have three weeks to plan your project

## Slide 5: Planning in Agile
The Agile manifesto says that Agilists should value “responding to change over following a plan”
But inception seems to involve a lot of planning…
What’s going on?

## Slide 6: Planning in Agile
In most Agile projects, there isn’t a “big boss” who makes all the decisions
Instead, the team discusses questions and comes to a consensus
So it is critically important that team members share an understanding of
  who the project is for
  what needs the project is supposed to meet
  how their teammates expect to interact to build the project
It would be very risky to simply assume that everybody agrees on what needs to be done!

## Slide 7: Thought experiment
Time to consider what documentation of our organization might be necessary
Imagine you are joining a software development team. What do you need to know?
  who is everybody?
  what do they do?
  what should I be doing?

## Slide 8: Project Plan
Document that contains (or links to) the information your team needs to manage itself
Usually an internal document
  written for the team itself
  not usually given to clients
  contains policies to be followed by everyone
  developed during project inception; controls the rest of the project
  good document to hand to a new starter
Used in both Agile and traditional projects

## Slide 9: What’s in a Project Plan?
Info about the project
  what it is, who it’s for, what needs to be delivered and when
  other systems it needs to work with
  who to talk to in other organizations (e.g. client, vendors, etc.) and who’s responsible for talking to them
Info about the team
  who’s on it
  roles, responsibilities, who’s in charge of what (if applicable)
  contact info

## Slide 10
Info about the process
  what process model is being used? (e.g. Scrum? Spiral? Unified? how long are iterations/sprints?)
  policies for keeping everyone informed – meetings? written reports? automated logging?
  how will we allocate tasks to people? how will we keep track of the amount of time they are spending?
Info about the context
  what other stakeholders are there?
  what is their interest in the project?
  how much influence do they have?

## Slide 11: Begin with a summary
Brief description of project: what’s it supposed to do? who is it for?
  careful not to fall into adspeak – remember this document is to be read by your team
  focus on why the project is being developed, not on how or on its design – those are covered in other sections

## Slide 12: List the deliverables
What are you planning to hand over, and when?
  if your deadlines change, e.g. because you’ve renegotiated or because the requirements have changed, make sure you keep this up to date
  should include both external deliverables (stuff for clients/ end users) and internal deliverables (stuff for your team, or other groups in your company)

## Slide 13: Explain how the project is organized
Technical term: project context
What process model will you use? (e.g. Scrum, Unified Rational Process, Lean, Spiral)
  are you going to be tailoring it to your own circumstances? if so, how?
  why did you select this model?
  give details, e.g. if you’re using Scrum, how long will the sprints be?
What tools and techniques are you going to use?
  not just for programming, but for all other project activities
  analysis, design, testing, integration, etc.

## Slide 14: Project context, cont’d
How will your team be organized?
  who is responsible for what?
What about other groups?
  other teams in your company who you need to collaborate with
  clients and end users
  vendors and suppliers of the software and services you’re using
  need to know who they are, how to contact them, who’s responsible for dealing with them

## Slide 15: Establish your vision
First, you need to figure out what you’re building
  don’t want to try to spec out all requirements
  but do need to know the big picture
You will be making decisions about requirements later on
  “should we implement feature, or is it out of scope?”
Can’t make these decisions without having some idea of what the scope is
One possible approach: write a brief vision statement or elevator pitch for your product
  “elevator pitch”: something you’d be able to say to an interested venture capitalist/potential client if you bumped into them in an elevator
  for our purposes, vision statements and elevator pitches are interchangeable
  they are both used to clarify your project’s goals

## Slide 16: Vision statements/elevator pitches
Not the same as a mission statement; those are for the company as a whole
Keep it brief: ideally, one or two sentences
Should be understandable by all stakeholders in the project
  including senior management and clients, not just the team
Be precise
  We will delight our customers…
  …by doing what?
Be specific
  We expect to make a profit
  this does not differentiate your project from any other project in history
…But don’t be too specific
  We will use Agile practices to implement a website using HTML5 and React.js over a MySQL back end…
  apart from being verbose, you might want to change this later

## Slide 17: Elevator pitch template
From Jonathan Rasmusson, The Agile Samurai:
For [target customer]
who [statement of need or opportunity]
the [product name]
is a [product category]
that [key benefit, compelling reason to buy].
Unlike [primary competitive alternative]
our product [statement of primary differentiation].

## Slide 18: Elevator pitch example
From Jonathan Rasmusson, The Agile Samurai:
For construction managers
who need to track what type of work is being done on the construction site
the CSWP
is a safety work permit system,
that creates, tracks and audits safety work permits.
Unlike the current paper-based system
our product is web based and can be accessed any time from anywhere.

## Slide 19: Roles, responsibilities, and tasks
Your role is essentially a job title
  it’s possible to perform multiple roles on the same project
  common on cross-functional teams
Your responsibilities are the things you’re supposed to do, or ensure are done
Tasks are things that need to be done
The Project Plan needs to define the role and responsibilities of each team member
  it doesn’t need to specify which tasks each team member must do
  it does need to say how tasks will be allocated and tracked

## Slide 20: A word about team structure
Common problem with student teams: lack of structure
  “we will make decisions by consensus”
Don’t want to boss other students around
Don’t want too much to do
But… don’t have a Scrum Master present to help achieve consensus
  so this approach doesn’t always work
Problem: if everybody’s responsible, then nobody’s responsible
Don’t think of it as control, think of it as stepping up and taking responsibility
Responsibility doesn’t mean you have to do it yourself, just that you have to make sure it’s done

## Slide 21: Time and task management
Time management
  how will you keep track of what the developers are spending time on?
  do you have standard working hours? Maximum/minimum commitments?
Task management
  how will you decide who does what?
  how will you keep track of who is working on what?
    for Scrum: where will your project/sprint backlogs live?
Notes: In a Scrum project,

## Slide 22: Why track time and tasks
Make sure everything gets done
Get a better idea of how long things take you
  help you improve at time estimation, which is known to be hard
Get some practice for industry
  even salaried software engineers often have to fill in timesheets to keep track of which projects they’ve worked on
Resolve disputes
  lets you prove that each team member is pulling their weight
  gives everyone an incentive to do their fair share
  in FIT2101, your markers can use your time logs if there’s any question about fairness of workload

## Slide 23: Architectural decisions
Once you’ve decided what you’re building, you need to make some important decisions about how you’ll do it
It’s not time to do a detailed architectural design yet; you’re only just beginning to think about requirements
  class-level/module-level details will change as you refactor anyway
Still need to make some high-level decisions
  what language/s will we use?
  what tools? will we need a database?
  what is our platform – mobile, desktop, web application?
These decisions are very expensive to change during development
  so need to make them with care

## Slide 24: Justifying your decisions
Should write down your decisions and the reasoning behind them
  make sure everyone on the team understands them
  justify any purchasing to senior management
  if they do need to change later, you can prove to your client or manager that you did make a good decision based on what you knew at the time
Can use a kind of report called an analysis of alternatives
  not usually part of your Project Plan
  for your project, you’ll create one at the same time

## Slide 25: Analysis of alternatives
One-page summary (if long)
Glossary of terms (if needed)
  or reference/hyperlink to team wiki, Google Doc, etc.
Terms of reference
  what factors are you taking into consideration?
  how important is each one?
  which options are you considering?
Body
  how does each option do against each of the factors?
  did your investigations uncover anything else?
  you might want to summarize this in a table
Recommendations
  justify your choices by reference to the findings presented in the body

## Slide 26: Terms of reference
What decision are you trying to support?
  example: we want to choose an IDE for all team members to use
What options have you identified?
  example: Atom, PyCharm, PyDev, Visual Studio
What are the criteria on which you will base your recommendations?
  e.g. if considering which IDE to use, you might consider:
    cost
    supported languages (must support Python; JavaScript/HTML nice to have)
    licence must allow commercial development
    speed
  in the body, you evaluate each option against each of these criteria

## Slide 27: Body
The body is where you present your evidence for and against each option
It should list each option systematically and compare relevant features
  relevant means in the terms of reference
  if it’s not in the terms of reference, that means you don’t care
Keep the body brief, factual, and to the point
  if you’re offering an opinion rather than fact, make it clear that you are doing so
  if you’ve got facts, back them up with sources
Note that you might need to expand your list of options as you research
  e.g. PyCharm and Visual Studio both have Professional and Community Editions

## Slide 28: Recommendations
Here, you tie it all together
  the terms of reference say what you consider important
  the body goes through the options and evaluates one each against the criteria established in the terms of reference
  in the recommendations section, you make it clear which option/s will satisfy the criteria the best
  sometimes there will be a clear winner, other times there won’t
    if there’s no clear winner, you need to help your readers decide

## Slide 29: Summary