## Slide 1: FIT2101 Review
FIT2101: Software Engineering Process and Management
S2 2020

## Slide 2: In this slide deck…
What was all that about?
  key FIT2101 topics
The FIT2101 exam
  how to prepare
  how it is structured
Note: these are the notes to the revision lecture I’d be giving if I were giving a revision lecture – they are not examinable.
Please read the presenter notes for further information about possible exam question topics.

## Slide 3: What was all that about?

## Slide 4: FIT2101 learning outcomes
At the completion of this unit, students should be able to:
describe the nature and purpose of a software engineering process, including the historical evolution of the concept, and describe the major features of the most common process models;
document a software process in a project management plan, including process model, team organisation, risk management, and time management;
identify relevant risks for a small-to-medium size software project, analyse their impact and likelihood, identify appropriate mitigations, and document these in a risk matrix.;
elicit functional and non-functional requirements for a small-to-medium size software project from stakeholders through interview and/or document analysis techniques, capture these using appropriate methods for the given process model (including user stories and use cases), and analyse these requirements for completeness including test-ability;
apply a lightweight process to the development of a small software project in small groups, including the use of software engineering tools such as revision control and issue tracking systems, analyse their strengths and weaknesses and make recommendations for improving the process based on experience and observation.
Notes: All of these learning outcomes are assessed in this course. Some are mostly assessed in the project, others are assessed in the exam.

## Slide 5: Software process models
What is a software process model?
History of software process
  ad-hoc
  early heavyweight processes
    Waterfall
    Prototyping
    Spiral
  Agile process models
    Scrum
Notes: You should be able to recognize each software process we’ve described and explain its features.

## Slide 6: Agile and Scrum concepts
Cross-functional teams
Team structure
Scrum ceremonies
  sprint planning
  daily standups
  backlog management
  sprint review
  retrospective
Notes: You should know how Agile projects generally work and be able to distinguish them from heavyweight processes. You should remember how the Scrum ceremonies work, who should be involved, what they do, and what their objectives are.

## Slide 7: Stakeholders in Scrum projects
The team
  Scrum Master
  Product Owner
  Team members
Others in your organization
  internal clients
  senior management
External clients
  end users
  customers
Identifying stakeholders
Stakeholder mapping
Notes: You should understand each of the Scrum Team roles, especially the SM and PO roles, both as outlined in the Scrum Primer and as practised in your team. You should understand the relationship between the team and other parts of the organization, including potential sources of tension between senior management and the team. You should be able to identify likely stakeholders for a project and plot them on a stakeholder map.

## Slide 8: Planning in Agile projects
Project inception
Vision statements
Story mapping
Making decisions
  analysis of alternatives
Notes: You should understand how planning is done in Agile projects and how it can help prevent scope creep. You should understand how an analysis of alternatives can be performed, and why some decisions are important enough that the extra work is worthwhile.

## Slide 9: Risk management
Identifying risks
Risk matrices and risk registers
Impact and likelihood
Risk mitigation
  spikes and technical risk
Ethical and legal risks
Notes: You should be able to identify obvious risks in a software project and estimate their impact and likelihood. You should be able to evaluate risks and come up with reasonable mitigation strategies. You should be able to draw up a simple risk register.

## Slide 10: Managing a project
Project Plans
Time management
Task management
Measuring performance
  metrics and their pitfalls
Ethical behaviour
Notes: You should understand what a project plan is for, and be able to evaluate one. You should be able to evaluate time and task management strategies and suggest improvements. You should be able to explain the importance of process metrics and also their limitations. You should be able to explain the potential ethical impacts of various different situations and events, and suggest what the most ethical course of action would be.

## Slide 11: Requirements
User stories
  INVEST criteria
  elicitation
  epics
  Definition of Done
Role of the Product Owner
Product backlog
  PBIs
Functional and non-functional requirements
Notes: You should be able to read and evaluate user stories. You should be able to describe the differences between user stories and epics, and recognize each. You should be able to explain the role of the Product Owner in Scrum as it relates to developing, prioritising, and managing user stories. You should be able to identify NFRs and other requirements that cannot easily be managed using a backlog system and suggest alternative ways to manage them.

## Slide 12: Conducting a sprint
Sprint planning
  estimation
  task management
Daily standups
  the Three Questions
Backlog refinement
Notes: You should know how Scrum teams manage the development process, and be able to describe the different Scrum ceremonies. You should be able to explain how estimation is done in Agile projects.

## Slide 13: Process and product improvement
Sprint reviews
  role of the Product Owner
  role of the team
Retrospectives
Notes: You should be able to explain what sprint reviews and retrospectives are for, and the differences between them. You should be able to suggest potential process improvements and ways to verify that improvement has taken place.

## Slide 14: Working in a team
Stages of team evolution
Encouraging team formation
Leadership
Being accountable
Notes: You should be able to describe the stages of team formation and identify potential problems with team management and leadership. You should understand the attributes of a good leader and be able to differentiate between leadership and management tasks. You should be able to explain why individual accountability is necessary in a programming team and suggest strategies for achieving it.

## Slide 15: The post-deployment lifecycle
Supporting software in use
Software maintenance and operations
Operations as a source of requirements
Evolution of enterprise architecture
DevOps
User relations
Notes: You should be able to define “DevOps” and describe what it is in general terms. You should understand the relationship between software developers and operations personnel, including the role of operations in carrying out routine maintenance tasks. You should appreciate operations staff as a source of functional and nonfunctional requirements. You should appreciate the challenges involved in maintaining complex software systems in a dynamically- and unpredictably-evolving production environment, and take these challenges into account when considering overall software requirements.

## Slide 16: About the exam
2 hours 10 minutes
12 questions, 70 marks
E-exam
  invigilated using eVigilation platform
  answer questions in any order (we suggest tackling easy ones first)
  number your questions clearly so that they don’t get overlooked
Allowed resources: one PDF document of up to 100 pages, created by you

## Slide 17: “Open book”
Can bring in any hard-copy resources you like
  handwritten, printed, bound or unbound
Can not bring in ebooks
  or calculators
  or computers
  so if you want ebooks or websites, print them (or relevant parts)

## Slide 18: Answering questions in an open book E-Exam
Don’t assume that all the answers are in the slides!
Closed-book exams often have questions that ask you to remember things from the lectures
  e.g. definitions
In open-book exams, these sorts of questions are trivial
  so we do not ask them!
  not very many anyway
We don’t ask you to remember
We do ask you to interpret, explain, relate, recognize, apply, etc.
May ask you to explain something in your own words
  in this case, a direct copy from the notes won’t be worth much

## Slide 19: What to bring
You should bring, at least, the lecture slides and your notes on them
  many slides have extensive notes under them which you may want to print too
    in PowerPoint: File -> Print -> Settings -> set Print Layout to Notes Pages
  we don’t care whether it’s printed or handwritten, or whether it’s bound or looseleaf
  there’s no limit on how much you can bring in
Can bring in solutions to lab tasks too if you like
  but you don’t have to
  I haven’t reused them for the exam
  bring skills rather than knowledge
Notes: Note that you probably won’t need this slide deck!
If you don’t have skills, you’ll need to practise until you develop them.

## Slide 20: What not to bring
Don’t bring too much to read!
  if you bring too much reference material, it’ll be hard to search
  definitely to your advantage to know your way around your notes
Notes: Typically, students fail open book exams because they don’t have much information in their heads so they try to look it all up on the spot, and then they run out of time. You can maximize your chances of success by making sure you know where to look for different items.

## Slide 21: How we mark
We do not have a sample answer to mark against
  these only tell you that one particular kind of answer gets 100%
  they are not much use for marking answers that don’t match the sample
We use marking guides and rubrics
This means you don’t have to worry about whether your answers match the sample answer
  you only have to worry about whether they are right
If we ask you for your opinion, and for the reasons for that opinion, you will be marked on whether your reasons are well-evidenced and support your opinion – not on whether your opinion matches mine

## Slide 22: What is a marking guide?
List of the components of a correct answer and what they are worth
Here is one we used for a C programming question in 2013: MARKING GUIDE:
  Open and close file correctly – 3 marks
  Reading from file, including stopping for EOF – 2 marks
  Correct algorithm for counting frequency – 3 marks
  Correct method for sorting (either self-implemented or using qsort() correctly) – 3 marks
  Correct method for printing results – 3 marks
  Cleanup at end – 1 mark
  Take 1 mark off for minor syntax errors, 2 marks for major ones.
Notes: Partial marks are always available for partially-correct answers; usually, you’ll only get zero on a question if you write complete nonsense or omit it altogether.

## Slide 23: What is a rubric?
List of the different levels available (grades or marks) and the kind of work that should be granted each one
Here is an example rubric from the FIT2099 sample exam, 2017:
Diagram semantics
6 marks: clearly supports required scenario; sequence of messages in sequence diagram makes sense; messages are being sent to classes that might reasonably be able to act on them; attention has been paid to design principles.
4 marks: reasonable attempt but diagrams are inconsistent. Or: some component of required functionality isn’t supported in the model but could easily be added.
2 marks: seems to be modelling something relevant to the question
If you can’t decide between one category and the next, split the difference (e.g. if torn between a 2 and a 4, give it 3)

## Slide 24: Summary
FIT2101 topics
How the exam will work